FORMA Coach MVP

FORMA Coach is an AI-powered coaching assistant designed to support learners, professionals, and individuals seeking structured personal development. The MVP focuses on building an intelligent conversational agent powered by Genkit, Google Gemini, and ChromaDB. It integrates a modular workflow system, a searchable knowledge base, and an adaptive coaching framework capable of delivering high-quality, personalized insights.

This proposal outlines the refined objectives, detailed scope, methodology, technical architecture, timelines, and risk considerations necessary to deliver a scalable AI coaching solution.

Problem Statement

Many individuals struggle to meet their learning, productivity, and personal development goals due to several challenges: limited access to personalized guidance, inconsistent motivation, and difficulty organizing and tracking progress. Traditional coaching services are often expensive, time-intensive, and inaccessible to most users.

An AI-driven coaching assistant can reduce these barriers by offering on-demand support, structured coaching workflows, and personalized, data-driven feedback. FORMA Coach aims to bridge this accessibility gap by providing a scalable, intelligent, and affordable alternative to human coaching.

Project Objectives

- Build a fully functional AI Conversational Coaching Assistant using Genkit and Google Gemini.

- Design a modular workflow system capable of guiding users through learning tasks, self-improvement exercises, and reflective questioning.

- Integrate a custom knowledge base with ChromaDB, enabling retrieval-augmented generation (RAG) for accurate and grounded responses.

- Enable structured dialogue, including goal setting, guided exploration, and cognitive prompting.

- Establish a scalable and extensible architecture to support future features like analytics dashboards, user profiles, long-term memory, and scheduling.

Scope of Work

In-Scope

- AI conversational engine (Genkit + Gemini)

- Knowledge base ingestion and vector search (ChromaDB)

- Coaching workflow logic and orchestration

Out of Scope

- Mobile application (Android/iOS)

- Advanced analytics dashboard (progress tracking, insights)

- User authentication and role-based access

- Multi-language model support

- Integration with third-party calendars and productivity tools

Methodology

The project follows an Agile, sprint-based development cycle to ensure flexibility and continuous improvement. Each sprint includes planning, iterative development, testing, and retrospective evaluation.

Project Phases

- Requirements and System Analysis. Define user flows, data needs, coaching logic, and integration points.

- Environment Setup & Genkit Configuration. Install Genkit CLI, configure Gemini API, initialize ChromaDB, and set up the development environment.

- Knowledge Base Construction. Prepare and structure domain content; embed documents; integrate vector search.

- Workflow Design & Development. Build modular coaching flows: Q&A, goal-oriented dialogues, reflective prompting.

- Developer UI Integration. Enable runtime testing, tracing, and inspection using Genkit Developer UI.

- Testing, Optimization & Documentation. Unit testing, workflow validation, optimization for response quality, final documentation.

Technical Architecture

Core Technologies

- Genkit Framework  – workflow orchestration, runtime handling

- Google Gemini 2.0 Flash – reasoning, explanation, and generative capabilities

- ChromaDB – vector database for embedding search and knowledge retrieval

- Custom Coaching Workflows – structured dialogue logic

- Genkit Developer UI – real-time debugging, flow inspection, and execution traces

Key Architectural Features

- Retrieval-Augmented Generation (RAG) for grounded responses

- Modular Workflows that can be easily expanded or replaced

- Separation of Concerns between content, logic, and model layers

Conclusion

The FORMA Coach MVP establishes a strong and scalable foundation for an intelligent AI-driven coaching ecosystem. By combining Genkit’s workflow engine, Google Gemini’s advanced reasoning capabilities, and ChromaDB’s structured knowledge retrieval, the system delivers meaningful, personalized coaching interactions.

This MVP is designed with future growth in mind—whether expanding into multi-domain coaching, integrating advanced analytics, or deploying cross-platform applications. FORMA Coach positions itself as a modern, accessible, and robust solution capable of transforming how individuals learn, grow, and achieve their personal development goals.